Faculty Of Engineering & Technology

Department Of Computer Engineering,

Computer Engineering Department

# Weekly Project Progress Report

| Semester: -7th | Date:- 18/06/2025 |
| --- | --- |
| Student Name: | Enrollment No: |
| - Patel Neelkamal - Tomar Rahul 3)Dhorajiya Uday | 1)220131013 2)220131019 3)220131004 |

Project Title: - Real-Time Object Detection System Using YOLO for Intelligent Surveillance and Monitoring

Weekly Work Done: - - Established project goals: to build a real-time object detection application using a webcam feed. - Set up the Python development environment, including installing core libraries like OpenCV, Tkinter, and PyTorch. - Created the initial GUI structure using Tkinter, designing the main window and placeholder elements.

Work Planned for the Next Week: - - Implement the functionality to capture and display the live webcam feed within the Tkinter window. - Integrate a base YOLO model to perform initial, non-customized object detection on the live feed.